## Slide 1: GoLift
July 27, 2016
Team Squat Squad
Merrick Swaffar
Nishika Tripathi
Siobhan O’Shea
Jenna Wu
Peyton Fonck

## Slide 2: Problem/Application Domain
What opportunity/problem did you address?
What makes this workout/diet app unique
Features to be implemented in the app
Difficult features that were too challenging to finish in the amount of time given
Why/for whom is it interesting/exciting?
Team:
  Challenging but at the same time learned many new things
  Product Owner is a health enthusiast
  Wanted a viable app for daily use
Customers:
  Organizing workout/diet plans

## Slide 3: Goals
Set Out to Achieve: Initial Vision
Create a workout/diet app
  Track and log meals and exercises
  Compare the results from different days
  Meal and workout suggestions based on personal needs
  Create a login page
Achieved: Final Result
Create a workout/diet app
  Added a quiz to determine body type rather than personal needs
  No login page
  Can’t compare the results from different days

## Slide 4: Challenges and Accomplishments
Software Product
Challenges:
  Learning Android technologies
Accomplishments:
  Implementing most of the features that were planned
Software Development Process
Challenges
  Incorporating good engineering practices with scrum
  Following the scrum process
Accomplishments:
  Smooth team workflow

## Slide 5: GoLift

## Slide 6: GoLift

## Slide 7: Technical Overview

## Slide 8: Project Management Techniques
Processes:
Scrum practice (release, sprints, meetings, board)
Tools
Scrumwise.com
Excel
Google Drive
GitHub
Group Text

## Slide 9: Things You...
Enjoyed...
Experimenting with Android development
Working as a team
Designing the layout of the app
Seeing the final result after working on it for weeks
Didn’t enjoy...
Spending too much time learning Android Studio rather than using it

## Slide 10: Lessons Learned
What worked/what you will keep doing:
Good communication
Efficient scrum meetings
Smooth progress even with limited time
What didn’t work/what you will stop doing:
Overestimating planned progress
Spending too much time learning rather than coding
What you now realize you should have been doing:
Use more familiar technologies given a tight deadline

## Slide 11: Questions?